**Agile Iteration Summary Guide Report**

**Iteration Summary Report: Iteration 3**

1. Coordination Meetings

* Expected number of coordination team meetings: 4
* Actual number of coordination team meetings: 4
* Expected time per meeting: 1 hour
* Actual average time: 1.5 hours

1. Iteration Retrospective
2. What should the team stop doing?

Team is working as per the plan and everyone playing their part very well and completing their tasks on time. There are no conflicts or issues with the project plan or within the team that needs to be addressed. Everything is going well and there is nothing to be changed or stopped.

1. What should the team continue to do?

The team should continue to implement all the main features that are essentially important for the web application/Project.

1. What should the team start doing?

The team should start working on for the final day presentation video and all the required documentation for transition.

1. Additional Questions:

* Create use case description of User profile.
* Create state chart diagram for subscription life cycle and order life cycle.
* Implement UI designs, backend APIs and business logic for features:

1. User profile
2. Subscriptions
3. Manage hobby contents
4. Post hobby
5. Database integration
6. User account settings page

* Unit testing.
* Fix bugs.

1. Which work items listed in the agile Iteration plan were completed in this iteration?

* Completed features:

1. Payment/subscription page
2. Welcome page for the new user page
3. Course about page
4. Post new Hobby feature
5. My Account page
6. Application database integration

These features are completed as we progressed through this iteration plan. These features are essential for the project, and they mainly represent the web application in true sense. The more time was spent into complex features such as making the database integration dynamic instead of hard coded, Course content management, posting new hobbies/courses.

1. Is any rework required to the project plan going forward into the next iteration?

As per the latest testing and features there should not be any required for the project. Everything taken care of as per the plan and there is no rework needed for the added features in future.